**Iteration 3 Report**

**What went Right:**

* **When building the backend API the documentation was written along side of it so that others can use the API effectively.**
* **The “stack” is connected and operable for each user.**
* **The GITHUB is set up with each user having their own branch, it is very clear on who should update what and when.**

**What Went Wrong:**

* **Still need to determine responsibility for parts yet done, so far team members have been working together when available.**
* **Plenty of documentation needs work on – like the site map.**
* **Still not outputting as much code, need to ramp it up to meet the final deadline.**

**Solutions:**

* **Each person is committed to a particular feature, with a timeframe of when it will be completed.**
* **One person is designated to finishing all the documentation not finished.**
* **Lines of code expectation for each team member, with code well documented/commented.**